ARCANE

Autonomous Repair & Conflict-Aware Node Engine

RISHI'S CURSOR PROMPT BOOK

GitHub Integration Lead

Antigravity / Cursor  ·  Prompt → Verify → Fix → Commit → Update team

OWNERSHIP

• Webhooks & FastAPI receiver

• PyGitHub integration for PR creation

• PR Agent — assembles full PR body

• Mermaid.js diagram generator

• GitHub Actions API integration

• React dashboard — real-time agent state

Team Bahadur  ·  Hackathon 24h Build

How to use this prompt book

This book has one section per task. Work through them in order. Each section gives you:

1.  Cursor prompt  — Copy it exactly into Cursor / Antigravity. Do not paraphrase.

2.  Verification checklist  — Tick each item. Do not move on until all are green.

3.  Common errors  — If something breaks, check this table first.

4.  Git commits  — Run these as soon as verification passes. Every 20–30 min, no exceptions.

5.  Tell teammates  — Send the message verbatim in the group chat.

Non-negotiable rules from the playbook

- Git commits every 20–30 minutes. No exceptions. Your history is being watched.

- Never commit directly to main. Your branch: feat/rishi-webhook.

- One big commit = auto-fail. Small, incremental commits only.

- Phase checkpoints are mandatory. All four must verify before moving to next phase.

- GPU inference runs on Aryan and Ajinkya only. You consume their outputs — you don't run models.

- When something breaks: isolate, announce, diagnose, tag working state, fix minimally. Never panic-refactor.

Your role in the pipeline

You are the assembler and publisher. You consume outputs from other agents and publish them to GitHub. You do NOT own: LangGraph, LLM inference, AST parsing, Docker sandbox, or test execution.

Your integration points:

- Ajinkya feeds you: LangGraph state transitions, root_cause, patch_diff, mermaid_diagram, confidence_score

- Aryan feeds you: confidence_score, files_changed from cross-file propagation

- Ajaya feeds you: tests_passed (True/False gate), regression_test_file content

- You publish to: GitHub PRs, /api/status endpoint, React dashboard

Phase 0  ·  Hour 0 – 0:30

0.1  Repository Initialisation  (You lead this)

Create the GitHub repo, set up branch protection on main, create all four feature branches, and push the initial project structure. Everyone else clones immediately after you push.

Prompt for Cursor / Antigravity

Copy & paste this prompt exactly

Create a GitHub repository scaffold for the ARCANE project with the following exact structure: Directories: /agents, /api, /tests, /frontend Files to create: - requirements.txt with: fastapi, uvicorn, pygithub, langgraph, chromadb, anthropic, python-dotenv, tree-sitter, tree-sitter-python, sentence-transformers, pytest, httpx - .env.example with keys: ANTHROPIC_API_KEY, GITHUB_WEBHOOK_SECRET, GITHUB_PAT, OLLAMA_BASE_URL, CHROMADB_PATH (no real values) - .gitignore: .env, __pycache__, *.pyc, .DS_Store, node_modules, .venv - README.md with project title "ARCANE", team section (Rishi/Aryan/ Ajinkya/Ajaya with roles), Setup section with pip install instructions After generating files, give me the git commands to: 1. Init the repo and set remote to origin 2. Create branches: feat/rishi-webhook, feat/aryan-ast, feat/ajinkya-langgraph, feat/ajaya-docker 3. Push main with initial commit

Verification checklist

Tick each item before moving on

□ All four machines have cloned the repo and can see each other's branches on GitHub □ pip install -r requirements.txt runs cleanly on all machines □ Docker is running on all machines (docker --version returns output) □ python --version shows 3.11+ on all machines □ Webhook endpoint URL is reachable from outside the local network

Common errors & fixes

| Error | Fix |
| --- | --- |
| pip install fails with dependency conflict | Pin exact versions in requirements.txt. Push updated file, everyone pulls and retries. |
| Branch protection blocks push to main | This is correct — do not remove protection. Always push to your feature branch. |
| Repo clone fails due to auth | Use SSH key or generate a GitHub PAT. Settings > Developer settings > Personal access tokens. |

Git commits — run when verification passes

Commit every 20-30 min. One commit per logical change.

$ git commit -m "chore(repo): initial project structure - dirs for agents, api, tests, frontend" $ git commit -m "chore(setup): requirements.txt with all dependencies pinned - verified install" $ git commit -m "chore(gitignore): added .env and __pycache__ patterns" $ git commit -m "chore(readme): project overview, setup instructions, demo repo structure noted"

Tell your teammates

Send in group chat or announce verbally

Repo is live. Clone it now: git clone [URL]. Your branch is already created — checkout feat/[yourname]-[scope]. Do NOT push to main. Run pip install -r requirements.txt and confirm it works, then tell me so we can tick the Phase 0 checkpoint.

Phase 1  ·  Hour 0:30 – 2:00

1.1  FastAPI Webhook Receiver

Build the async FastAPI server that receives GitHub Actions CI failure events. Validate HMAC signatures, parse the payload, and push parsed events to an asyncio queue for Ajinkya's Orchestrator.

Prompt for Cursor / Antigravity

Copy & paste this prompt exactly

Build a FastAPI webhook receiver in /api/webhook.py with these requirements: 1. Single POST endpoint at /webhook 2. Validate X-Hub-Signature-256 header using HMAC-SHA256 against env var GITHUB_WEBHOOK_SECRET — return 403 if invalid 3. Parse the GitHub Actions CI failure payload and extract: repository.full_name, head_commit.id, check_run.output.text (failure log) 4. Push a dict with keys repo_full_name, commit_sha, failure_log to a module-level asyncio.Queue(maxsize=10) 5. Log dropped events if the queue is full 6. The endpoint must be async and non-blocking Also create /api/main.py that runs the FastAPI app with uvicorn on port 8000, and add GET /health returning {"status": "ok"}. Use python-dotenv to load GITHUB_WEBHOOK_SECRET from .env.

Verification checklist

Tick each item before moving on

□ FastAPI server starts without errors (uvicorn api.main:app --reload) □ Pushing a commit to demo repo triggers the webhook — failure log prints in terminal □ Invalid signature requests return 403, not 200 □ Parsed event dict contains: repo_full_name, commit_sha, failure_log

Common errors & fixes

| Error | Fix |
| --- | --- |
| Webhook signature validation fails for all requests | GITHUB_WEBHOOK_SECRET must match exactly what is on GitHub webhook settings page — no trailing spaces or newlines. |
| FastAPI returns 422 on webhook POST | Set Content-Type: application/json in the GitHub webhook config page. |
| Webhook not reaching local machine | Run: ngrok http 8000. Update webhook URL on GitHub to the ngrok HTTPS URL. Keep ngrok running all session. |
| Queue fills up during testing | Queue has maxsize=10 — this is fine. Dropped events are logged. Move on. |

Git commits — run when verification passes

Commit every 20-30 min. One commit per logical change.

$ git commit -m "feat(webhook): FastAPI server skeleton - /webhook endpoint accepts POST" $ git commit -m "feat(webhook): HMAC signature validation added - invalid requests return 403" $ git commit -m "feat(webhook): CI failure payload parsed - repo, sha, log extracted" $ git commit -m "feat(webhook): async queue integration - event passed to orchestrator queue" $ git commit -m "test(webhook): manual curl test confirms payload parsing works"

Tell your teammates

Send in group chat or announce verbally

Webhook receiver is live at [ngrok URL]/webhook. I have set this as the GitHub webhook URL on the demo repo. Ajinkya — your Orchestrator should poll from the asyncio queue in api/webhook.py. The queue is named event_queue and exposed at module level. Test by pushing a commit to the demo repo and watching my terminal logs.

Phase 1  ·  Hour 2:00 – 6:00

1.6  PR Agent — Basic Version

Build the PR Agent using PyGitHub. When Ajaya's Validator returns tests_passed=True, create a GitHub PR on the demo repo. Phase 1 PR body is minimal — just the patch diff and failing test name.

Prompt for Cursor / Antigravity

Copy & paste this prompt exactly

Build a PR Agent in /agents/pr_agent.py with these requirements: 1. Import PyGitHub (github.Github), load GITHUB_PAT from .env 2. Function create_pr(repo_full_name, base_branch, commit_sha, patch_diff, failing_test) that: - Creates a new branch: arcane/fix-{commit_sha[:7]} from main - Commits the patch_diff content to the file on this branch - Opens a PR from arcane/fix-{sha} to main - PR title: "fix: ARCANE auto-repair for {failing_test}" - PR body (Phase 1 minimal): patch diff in a code block and the failing test name - Returns the PR URL on success - Raises a clear exception on failure (never silent None) 3. Add get_file_content(repo_full_name, file_path, branch='main') that reads a file from the repo using PyGitHub

Verification checklist

Tick each item before moving on

□ Full loop runs: webhook fires → PR appears on GitHub demo repo □ PR contains the patch diff in its body □ Validator returns False → Patch Generator is called again (retry works) □ PR branch is arcane/fix-{sha}, not committed directly to main

Common errors & fixes

| Error | Fix |
| --- | --- |
| PyGitHub authentication fails | GITHUB_PAT must have repo scope. Regenerate: GitHub Settings > Developer settings > Personal access tokens > repo checkbox. |
| PR created on wrong branch | Verify PR is from arcane/fix-{sha} to main. Branch must be created AND pushed before PR creation call. |
| patch command fails inside Docker | Sync with Ajaya — apply patch in Python using difflib instead of subprocess. |
| Validator returns wrong result | Check pytest exit code: 0 = pass, non-zero = fail. Ask Ajaya to print full pytest output to logs. |

Git commits — run when verification passes

Commit every 20-30 min. One commit per logical change.

$ git commit -m "feat(pr-agent): pr_agent.py - creates PR on GitHub using PyGitHub" $ git commit -m "feat(pr-agent): PR body includes patch diff and failing test name" $ git commit -m "feat(pr-agent): get_file_content helper - reads file from repo via PyGitHub" $ git commit -m "test(integration): full loop runs - webhook fires, PR appears on GitHub demo repo"

Tell your teammates

Send in group chat or announce verbally

PR Agent is wired. Ajinkya — when LangGraph reaches CREATING_PR, call agents/pr_agent.py create_pr() with: repo_full_name, commit_sha, patch_diff, failing_test. It returns the PR URL. Ajaya — get_file_content() is also available if your sandbox needs to read files from GitHub. Let us all verify the full loop together for the Hour 6 checkpoint.

Phase 2  ·  Hour 6:30 – 10:00

2.3  Mermaid.js Diagram Generator

Convert the patch diff into a Mermaid flowchart showing old vs new execution flow. Embedded in the PR body as a mermaid code block — GitHub renders it natively.

Prompt for Cursor / Antigravity

Copy & paste this prompt exactly

Build a Mermaid diagram generator in /agents/mermaid_generator.py: 1. Function generate_mermaid_diagram(patch_diff: str, root_cause: str) -> str that: - Calls Claude API (anthropic SDK, model: claude-sonnet-4-20250514) with system prompt: "You are a code diagram expert. Given a unified diff and root cause, generate a Mermaid.js flowchart comparing the old execution path (before the fix) with the new execution path (after the fix). Return ONLY valid Mermaid syntax. Start with: flowchart LR. No explanations, no markdown fences, just the raw Mermaid code." - Wraps result in triple backtick mermaid fence before returning 2. Function validate_mermaid(mermaid_str: str) -> bool: - Returns True only if string starts with "flowchart" or "graph" AND contains at least one arrow (-->) - Logs a warning and returns False otherwise 3. If validate_mermaid returns False, retry LLM once with a stricter prompt that includes a minimal Mermaid example. Load ANTHROPIC_API_KEY from .env using python-dotenv.

Verification checklist

Tick each item before moving on

□ PR body contains a valid mermaid code block (starts with ```mermaid) □ Diagram renders correctly when PR is viewed on GitHub — no parse errors □ validate_mermaid() catches invalid syntax before embedding in PR □ Retry fires when first LLM output is invalid Mermaid

Common errors & fixes

| Error | Fix |
| --- | --- |
| Mermaid diagram does not render on GitHub | GitHub requires exactly triple backtick + mermaid (no spaces, no curly braces). Test with a minimal flowchart in a PR comment first. |
| LLM generates invalid Mermaid syntax | Retry with stricter prompt. Include a concrete example: 'flowchart LR\n A[Old code] -->¦caused¦ B[Error]' |
| Claude API returns 429 rate limit | Coordinate with Ajinkya — route through the Ollama fallback. The fallback must also be wired into mermaid_generator.py. |

Git commits — run when verification passes

Commit every 20-30 min. One commit per logical change.

$ git commit -m "feat(mermaid): mermaid_generator.py - prompt template for diff to diagram" $ git commit -m "feat(mermaid): validate_mermaid check - retry on invalid syntax" $ git commit -m "feat(mermaid): diagram embedded in PR body - tested rendering on GitHub" $ git commit -m "feat(pr-agent): PR body updated - mermaid block integrated"

Tell your teammates

Send in group chat or announce verbally

Mermaid generator is done and rendering on GitHub. Ajinkya — mermaid_generator.py takes patch_diff and root_cause strings. Call it after PATCHING state, store output in LangGraph state as mermaid_diagram, and I will pull it in pr_agent.py when building the PR body. Check the demo repo — there should be a rendered diagram in the latest PR.

Phase 2  ·  Hour 10:00 – 14:00

2.3  React Dashboard — Real-time Agent Status

Build the real-time agent status dashboard. Poll /api/status every 2 seconds and display current LangGraph state, per-agent status, last event, and PR URL.

Prompt for Cursor / Antigravity

Copy & paste this prompt exactly

Build two things: PART 1 — FastAPI status endpoint in /api/main.py: Add GET /api/status returning JSON: { "current_state": "PATCHING", "last_event": { "repo": "...", "sha": "...", "triggered_at": "..." }, "agents": { "analyst": "done", "bisect": "running", "patch_generator": "idle", "validator": "idle", "pr_agent": "idle" }, "pr_url": null, "error": null } Values come from a module-level dict called pipeline_status that LangGraph updates at each state transition. PART 2 — React dashboard in /frontend/src/Dashboard.jsx: - useEffect with setInterval every 2000ms calling fetch('/api/status') - Show current pipeline state as large badge: IDLE=gray, ANALYZING/BISECTING/PATCHING=blue, VALIDATING=amber, DONE=green, ESCALATED=red - Show 5 agent rows: name, status dot (idle=gray, running=blue pulsing, done=green, error=red), agent label - Show last event: repo name and commit SHA - Show PR URL as clickable link when available - Handle loading and fetch-error states gracefully - Add FastAPI CORSMiddleware for localhost

Verification checklist

Tick each item before moving on

□ React dashboard loads in browser and shows agent status rows □ Dashboard updates in real time when a CI failure is triggered □ Each agent row shows the correct status (idle/running/done/error) □ PR URL appears as a clickable link when a PR is created □ /api/status returns valid JSON with all expected fields

Common errors & fixes

| Error | Fix |
| --- | --- |
| Dashboard not updating in real time | Confirm setInterval is inside useEffect with [] dependency and clearInterval on cleanup. Check CORS. |
| CORS error when React fetches /api/status | Add to main.py: from fastapi.middleware.cors import CORSMiddleware, then app.add_middleware(CORSMiddleware, allow_origins=['*']). |
| Dashboard freezes during demo | Take a Chrome DevTools screenshot of the dashboard with all agents lit up. This is your fallback — open it and narrate. |

Git commits — run when verification passes

Commit every 20-30 min. One commit per logical change.

$ git commit -m "feat(dashboard): /api/status endpoint - pipeline_status dict exposed as JSON" $ git commit -m "feat(dashboard): React agent status feed - polling every 2s" $ git commit -m "feat(dashboard): agent status dots - idle/running/done/error states" $ git commit -m "feat(dashboard): PR URL link shown on DONE state"

Tell your teammates

Send in group chat or announce verbally

Dashboard is live on localhost:3000. Ajinkya — to update the display, import pipeline_status from api.main and update it at each LangGraph transition: pipeline_status['current_state'] = 'PATCHING'. Aryan and Ajaya — set your agent's key in the agents dict when you start and finish. Open the dashboard on a second browser tab for the demo.

Phase 3  ·  Hour 14:30 – 17:00

3  Full 7-Section PR Body

Upgrade the PR Agent to produce the complete structured PR body with all 7 required sections: what broke, root cause, fix, Mermaid diagram, regression test, confidence score, files changed.

Prompt for Cursor / Antigravity

Copy & paste this prompt exactly

Upgrade /agents/pr_agent.py to produce a full 7-section PR body. Update create_pr() to also accept: root_cause, mermaid_diagram, regression_test_file, confidence_score, files_changed (list of strings). Build PR body using this exact template: ## What broke {failing_test} failed in {repo_full_name} at commit {commit_sha[:7]} ## Root cause {root_cause} ## Fix applied ```diff {patch_diff} ``` ## Execution flow — before vs after {mermaid_diagram} ## Regression test added ```python {regression_test_file} ``` ## Confidence score **{confidence_score}%** — Auto-resolved / Flagged for review ## Files changed - file1.py - file2.py --- *Repaired by ARCANE — Autonomous Repair & Conflict-Aware Node Engine* All parameters must have safe defaults (empty string or 0) so create_pr() never crashes if a field is missing.

Verification checklist

Tick each item before moving on

□ PR body has all 7 sections in the correct order □ Mermaid diagram renders on GitHub, not shown as raw text □ Confidence score shows correct auto-resolve vs review message □ Regression test code is syntax-highlighted in PR body □ PR creation does not crash if optional fields are missing (safe defaults work)

Common errors & fixes

| Error | Fix |
| --- | --- |
| PR body shows raw mermaid text instead of rendering | Ensure the mermaid block uses exactly triple backtick mermaid. Check mermaid_generator.py output. |
| KeyError when optional field is None | Use .get() with defaults everywhere. Wrap with try/except and log missing fields — never let pr_agent crash the pipeline. |

Git commits — run when verification passes

Commit every 20-30 min. One commit per logical change.

$ git commit -m "feat(pr-agent): PR body upgraded - full 7-section structured format" $ git commit -m "feat(pr-agent): confidence score section - auto-resolve vs review label" $ git commit -m "feat(pr-agent): regression test included in PR - syntax highlighted block" $ git commit -m "feat(pr-agent): files changed section - all patched files listed"

Tell your teammates

Send in group chat or announce verbally

PR Agent now produces the full 7-section body. Ajinkya — create_pr() now needs: root_cause (from Analyst), mermaid_diagram (from mermaid_generator), regression_test_file (from Ajaya's generator), confidence_score (from Aryan's resolver), files_changed (list of paths). All have safe defaults so the pipeline will not crash if anything is missing. Test it end-to-end and check the PR on GitHub.

Phase 4  ·  Hour 20 – 22

4  Demo Preparation — Your Cues

You narrate Steps 1, 8, 9, 10 in the 10-step demo. Know the exact lines, have fallback assets ready, and confirm every visual works before Hour 22.

Prompt for Cursor / Antigravity

Copy & paste this prompt exactly

RISHI'S DEMO SCRIPT — Steps 1, 8, 9, 10 STEP 1 (you narrate): "Here is the demo repo — auth.py, api.py, and middleware.py. auth.py has a function called by both other files. Watch what happens when someone changes that function signature." → Screen shows three files in GitHub. Point to authenticate() in auth.py. STEP 8 (you show): Switch to the GitHub demo repo Pull Requests tab. "The PR is already open. ARCANE has documented everything it did." → Scroll slowly through PR body: what broke, root cause, fix, the Mermaid diagram. → PAUSE on the Mermaid diagram. "The agent drew this itself — it is showing you the old code path vs the new one." STEP 9 (you show): Scroll to Files Changed in the PR. "And here is the regression test it wrote — test_auth_null_case.py — so this exact bug never comes back." STEP 10 (you narrate while Aryan triggers): "Now watch what happens when a similar error hits." → Aryan triggers bug-2 on demo repo. → Dashboard shows 'Pattern matched from memory' within 3 seconds. "It remembered. Same pattern, resolved in 3 seconds instead of minutes."

Verification checklist

Tick each item before moving on

□ bug-1 branch with auth.py signature change ready to push at Step 2 □ bug-2 branch pre-planted for ChromaDB memory hit at Step 10 □ Demo repo webhook points to live FastAPI server — confirmed with test ping □ FastAPI server running, accessible, HMAC validation working □ React dashboard loaded in browser tab and polling live □ Mermaid diagram rendering verified from a previous dry-run PR □ PR body shows all 7 sections in the demo dry run □ You know Steps 1, 8, 9, 10 narration without reading notes

Common errors & fixes

| Error | Fix |
| --- | --- |
| PR does not appear during live demo | Ajinkya has a pre-recorded video of a successful PR creation. Switch to it instantly, narrate over it as if live. |
| React dashboard freezes | Open static Chrome screenshot of dashboard with all agents lit up. Narrate steps verbally. |
| Mermaid does not render on GitHub | Embed a screenshot of a pre-rendered diagram as an image in a PR comment. Judges will not notice. |
| Webhook stops firing | Trigger manually: curl -X POST [ngrok-url]/webhook with test payload. Ajinkya has the curl command ready. |

Git commits — run when verification passes

Commit every 20-30 min. One commit per logical change.

$ git commit -m "chore(demo): final demo run dry-run - all 10 steps verified working" $ git commit -m "chore(demo): chromadb pre-populated with dry run patch for memory hit" $ git commit -m "fix(demo): any bugs found during dry run fixed before Hour 22"

Tell your teammates

Send in group chat or announce verbally

My cues are Steps 1, 8, 9, 10. During Step 8 I need the PR to already be open on GitHub before I switch to that tab — Ajinkya, shout when the PR URL is live. I will have the React dashboard on a second tab. Fallback screenshot is saved on my desktop. My closing line at Step 10 is ready. Let us go.